PHASE 2 : PROJECT COST ESTIMATE

Module Specification

Integrated Digital Business Platform (IDBP)

# 1. Objective

The Project Cost Estimate module (informally referred to as the Fund Report) is the primary reporting component of Phase 2 of the Integrated Digital Business Platform (IDBP).

It enables field-level staff (Junior Engineers) to prepare itemised cost estimates for ongoing projects, which then flow through a two-stage approval hierarchy — Zonal Office (Area Office) → Head Office — before being considered final.

# 2. Roles and Workflow

The Fund Report follows a Maker → Checker → Approver model:

| Role | Title | Responsibility |
| --- | --- | --- |
| Maker | Junior Engineer (JE) | Creates and submits the estimate |
| Checker | Area Office (AO) / Zonal Office | Reviews, edits, and approves the estimate |
| Approver | Head Office (HO) | Final review and approval |

Workflow Rules

- A JE can create and submit a Fund Report but cannot edit or delete it after submission.

- The Area Office can edit or delete a submitted report before Area Office approval.

- The Head Office can view a report only after Area Office submission.

- After Area Office approval, only the Head Office can edit or delete the report.

Workflow State Diagram

[JE Creates Report]  →  [JE Submits]  →  [AO Reviews / can Edit or Delete]  →  [AO Approves / Submits to HO]  →  [HO Reviews / can Edit or Delete]  →  [HO Final Approval]

# 3. Form Schema — Entry Screen

## 3.1  Auto-Populated Fields  (from Master Data, triggered by Work Order No.)

When the user selects a Work_Order_No, the following fields are automatically populated from the Master Data Sheet and become read-only on the form:

| Field Name | Input Type | Data Source |
| --- | --- | --- |
| Work_Order_No | Dropdown | Master Data |
| Estimate_No | Auto | Master Data |
| State | Auto | Master Data |
| District | Auto | Master Data |
| Area_Code | Auto | Master Data (Zone column) |
| Department | Auto | Master Data |
| Site_Details | Auto | Master Data |

Note: Area_Code maps to the Zone field in the Master Data schema.

## 3.2  Cascading Dropdown Fields  (from Material Data)

Material selection is a three-level cascade. Each level filters the options for the next:

| Field Name | Input Type | Depends On |
| --- | --- | --- |
| Material_Main_Head | Dropdown (Level 1) | — |
| Material_Sub_Head | Dropdown (Level 2) | Material_Main_Head |
| Material_Details | Dropdown (Level 3) | Material_Sub_Head |
| Unit | Auto | Material_Details (from Material Data) |

## 3.3  Manual Entry Fields

| Field Name | Input Type | Notes |
| --- | --- | --- |
| Qty | Number Entry | User-entered quantity |
| Rate | Number Entry | User-entered rate |
| Rate_Reference | Text Entry | Source or basis of the rate (e.g. DSR, market rate) |
| Amount | Auto | Calculated: Rate × Qty |
| JE_Remarks | Text Entry | Optional remarks by the JE |

## 3.4  Source of Purchase

| Field Name | Input Type | Data Source |
| --- | --- | --- |
| Source_of_Purchase | Dropdown | Purchase Data |

Options:

- Purchase from Area Office

- Purchase from Head Office

- Central Store Issue

- Area Store Issue

- Direct Vendor Purchase

- Project Site Purchase

- Inter-Office Transfer

- Emergency Purchase

- To Be Decided / On Hold

## 3.5  System-Generated / Audit Fields

These are never editable by any user and are stamped automatically:

| Field Name | Input Type | Populated At | Value / Data Source |
| --- | --- | --- | --- |
| JE_Date | System Date and Time | On JE submission | System date and time |
| JE_User_Id | Auto (User Login Name) | On JE submission | Logged-in user's phone number (User ID) |
| approve_by_ao | Auto (User Login Name) | On AO approval | Logged-in user's phone number |
| approve_dat_ao | System Date and Time | On AO approval | System date and time |
| AO_Office_Approve | Dropdown (Approve / Reject) | AO action | Selected by AO — Approve or Reject |
| approve_by_ho | Auto (User Login Name) | On HO approval | Logged-in user's phone number |
| approve_date_ho | System Date and Time | On HO approval | System date and time |
| HO_Office_Approve | Dropdown (Approve / Reject) | HO action | Selected by HO — Approve or Reject |

Note: AO_Office_Approve and HO_Office_Approve are dropdown fields with options Approve / Reject, as per the master workbook schema. Earlier spec versions incorrectly described these as boolean remark fields.

# 4. Material Data Reference

The MATERIAL_Data sheet defines the complete catalogue of items that can be selected in a Fund Report. The three-level hierarchy is:

Material_Main_Head  →  Material_Sub_Head  →  Material_Details

| Material_Main_Head | Material_Sub_Head(s) |
| --- | --- |
| Materials | Raw Materials |
| Electrical | Electrical Consumables |
| Mechanical | Mechanical Consumables, Mechanical Project Items |
| Pipes | Pipe HDPE, Pipes Steel, Pipe DI, Pipe PVC |
| Solar System | Solar Pump Set Material |
| Labour | Labour Category |
| Transport | Transport / Logistics |
| Miscellaneous | Miscellaneous Cost |

Each Material_Details entry has a corresponding Unit (e.g. Bag, Mtr, Nos, Kg, Day, Trip, Cum) that is auto-filled when the item is selected.

# 5. Estimate Structure

A Project Cost Estimate consists of:

- Estimate Header Information

- Estimate Line Items

- Approval Information

- Each Project Cost Estimate is linked to a single Work_Order_No.

- The header information is entered once and applies to the entire estimate.

- The estimate may contain one or more line items.

Header Fields (entered once per estimate):

Field

Work_Order_No

Estimate_No

State

District

Area_Code

Department

Site_Details

Line Item Fields (repeatable, 500+ rows supported):

Field

Material_Main_Head

Material_Sub_Head

Material_Details

Unit

Qty

Rate

Rate_Reference

Amount

- Users can add multiple material rows.

- Amount is calculated automatically as Qty × Rate.

- A budget summary / total aggregation view is available per Work Order.

# 6. Estimate Summary Calculation

The system automatically calculates estimate totals based on all line items. All summary values are read-only and system-generated:

| Summary Field | Calculation |
| --- | --- |
| Total Material Cost | Sum of all Material category line items |
| Total Labour Cost | Sum of all Labour category line items |
| Total Transport Cost | Sum of all Transport category line items |
| Total Miscellaneous Cost | Sum of all Miscellaneous category line items |
| Grand Total Estimate | Sum of all line item amounts |

# 7. Access Control by Project Status

Fund Reports are governed by the project's Status in the Master Data Sheet:

| Status | Create Reports | Edit Reports | View Reports |
| --- | --- | --- | --- |
| Running | Yes | Yes | Yes |
| Closed | No | No | Yes |
| Complete Under Maintenance | Yes | Yes | Yes |

Note: This matrix is inherited from the Master Data Module rules and applies consistently here.

# 8. Permissions Matrix

| Action | Junior Engineer (JE) | Area Office (AO) | Head Office (HO) |
| --- | --- | --- | --- |
| Create Fund Report | Yes | Yes | Yes |
| Edit Report (before JE submission) | Yes | No | No |
| Edit Report (after JE submission, before AO approval) | No | Yes | No |
| Edit Report (after AO approval) | No | No | Yes |
| Delete Report (after JE submission, before AO approval) | No | Yes | No |
| Delete Report (after AO approval) | No | No | Yes |
| View Report at all stages | Yes | Yes | Yes |
| Approve (AO stage) | No | Yes | No |
| Approve (HO stage) | No | No | Yes |

Note: Deletion is soft-delete only. No report can be permanently deleted by any user, including Admin.

# 9. Work Order Relationship

- Each Project Cost Estimate is linked to exactly one Work_Order_No.

- A Work_Order_No may have multiple Project Cost Estimates associated with it.

- A Project Cost Estimate cannot reference multiple Work_Order_Nos.

- The Work_Order_No becomes immutable after estimate creation and cannot be modified once the estimate has been created.

# 10. Relationship to Master Data

- Work_Order_No serves as the Foreign Key linking every Fund Report to the Master Data Sheet.

- All common project fields (Estimate No., Site Details, State, District, Zone/Area Code, Department) are read from the Master Data at the time of report creation and are not editable in the Fund Report form.

- A report referencing a Closed project automatically becomes read-only for all users until the Admin changes the project status back to Running or Complete Under Maintenance.

# 11. Data Integrity Rules

- A Fund Report record cannot be permanently deleted by any user. Only soft deletion is permitted.

- Work_Order_No on a submitted report is immutable — it cannot be changed after the report is created.

- Amount is always system-calculated (Rate × Qty) and is never directly editable.

- Unit is always auto-populated from the Material Data catalogue and is never directly editable.

- All approval timestamps and user IDs are system-stamped and cannot be manually entered or overridden.

- The Work_Order_No dropdown must only show projects with status Running or Complete Under Maintenance. Closed projects are not selectable for new report creation.

# 12. Future Enhancements

- Report export to PDF or Excel

- Role-specific dashboards showing pending approvals

- Notification / alert system for approval stages

- Historical audit trail view per Fund Report

End of Phase 2 Module Specification